# NIST CSF 2.0 Document Framework Summary

What was built, how the documents cascade, how they group by ISO/IEC 27002 theme, and the recommended build order | References as of October 2026

# 1. Key Message

Key message: A complete organization needs 142 controlled documents in five tiers, covering all 6 Functions, 22 Categories, and 106 Subcategories of NIST CSF 2.0 (100%). It does not need all of them at once: the Essential set of 59 documents is enough for a mid-sized organization in year one.

| Function | Documents |
| --- | --- |
| Govern (GV) | 47 |
| Identify (ID) | 23 |
| Protect (PR) | 41 |
| Detect (DE) | 8 |
| Respond (RS) | 14 |
| Recover (RC) | 9 |
| Total | 142 |

# 2. What Was Done

| Step | Detail |
| --- | --- |
| Verify references | Confirmed Cybersecurity Act sections (s.44, 46, 52, 54, 56, 57, 58), PDPA sections and notifications, and NIST SP 800-61 Rev. 3. Items that could not be confirmed carry [VERIFY]. |
| Design the document list | Defined 142 documents across the 22 Categories with ID, tier, type, parents, and children; a script confirmed all 106 Subcategories are covered. |
| Classify necessity | Assigned Level + Trigger + Basis to every document and resolved the CMC level from CMC's triggers (PDPA, CII, Computer Crime Act service provider). |
| Write content | Every document has Part A (minimum requirement fields with sample content) and Part B (best practice and common mistakes), with depth set by tier. |
| Generate three sets | Generated .docx files from a single source: Template TH, Template EN, and CMC EN, 142 documents each (426 files). CMC documents carry a simulated revision history. |
| Check quality | A script checked every file for em dashes, banned words, American spelling, valid document references, and leftover placeholders in the CMC set; sample pages were checked visually. |

# 3. Document Hierarchy

| Tier | Count | Default approver |
| --- | --- | --- |
| Tier 0: Charter, Strategy, and Statement | 4 | Board |
| Tier 1: Policy | 10 | CEO |
| Tier 2: Standard | 24 | CIO after ISSC endorsement |
| Tier 3: Procedure, Plan, Playbook, and Guideline | 44 | CIO |
| Tier 4: Form, Register, Record, Report, and Template | 60 | Process owner |

Exceptions, such as organization-wide plans approved by the CEO or the audit program approved by the Audit Committee, are listed in the approval matrix of GV-PRC-002 and in the document register.

Top-down cascade, starting from the Cybersecurity Governance Charter (GV-CHR-001):

GV-CHR-001  Cybersecurity Governance Charter  [T0, Governance]

- GV-STR-001  Cybersecurity Strategy and Roadmap  [T0, Governance]

- GV-PLN-001  Cybersecurity Budget and Resource Plan  [T3, Governance]

- GV-REG-008  Cybersecurity Metrics Catalog (KPI and KRI)  [T4, Governance]

- GV-TPL-005  Board Cybersecurity Report Template  [T4, Governance]

- GV-RPT-001  Organizational Context and ISMS Scope Statement  [T4, Governance]

- GV-REG-001  Legal, Regulatory, and Contractual Requirements Register  [T4, Governance]

- GV-REG-006  CII Code of Practice Compliance Matrix  [T4, Governance]

- GV-REG-002  Stakeholder Requirements Register  [T4, Governance]

- GV-STM-001  Risk Appetite and Tolerance Statement  [T0, Governance]

- GV-POL-002  Cybersecurity Risk Management Policy  [T1, Governance]

- GV-PRC-001  Risk Assessment and Treatment Methodology  [T3, Process]

- GV-FRM-001  Risk Acceptance Form  [T4, Process]

- GV-REG-005  Statement of Applicability (SoA)  [T4, Governance]

- ID-REG-005  IT and Cybersecurity Risk Register  [T4, Process]

- ID-PLN-001  Risk Treatment Plan  [T3, Process]

- ID-RPT-003  Cybersecurity Risk Assessment Report  [T4, Process]

- ID-PRC-004  Threat Intelligence Procedure  [T3, Technology]

- GV-CHR-002  Information Security Steering Committee Terms of Reference  [T0, Governance]

- GV-PRC-006  Management Review Procedure  [T3, Governance]

- GV-REC-001  Management Review Minutes  [T4, Governance]

- GV-REG-003  Cybersecurity Roles, Responsibilities, and RACI Matrix  [T4, People]

- GV-TPL-001  Cybersecurity Job Description Templates  [T4, People]

- GV-POL-001  Information Security Policy  [T1, Governance]

- GV-STD-001  Human Resources Security Standard  [T2, People]

- GV-FRM-002  Confidentiality and Non-Disclosure Agreement  [T4, People]

- GV-FRM-003  Employee Offboarding Security Checklist  [T4, People]

- GV-PRC-002  Document Control Procedure  [T3, Process]

- GV-POL-003  Acceptable Use Policy  [T1, People]

- GV-POL-005  Generative AI Acceptable Use Policy  [T1, People]

- PR-STD-009  Mobile Device and BYOD Standard  [T2, Technology]

- GV-PRC-003  Policy Exception Management Procedure  [T3, Process]

- GV-FRM-004  Policy Exception Request Form  [T4, Process]

- GV-REG-004  Policy Exception Register  [T4, Process]

- GV-POL-004  Personal Data Protection Policy  [T1, Governance]

- GV-REG-007  Record of Processing Activities (ROPA)  [T4, Process]

- GV-TPL-002  Privacy Notice Template  [T4, Process]

- GV-PRC-004  Data Protection Impact Assessment (DPIA) Procedure  [T3, Process]

- GV-TPL-003  DPIA Template  [T4, Process]

- GV-PRC-005  Data Subject Rights Request Procedure  [T3, Process]

- GV-FRM-005  Data Subject Request Form  [T4, Process]

- GV-TPL-004  Data Processing Agreement Template  [T4, Process]

- RS-PLB-003  Personal Data Breach Response Playbook  [T3, Process]

- GV-POL-006  Third-Party and Supply Chain Security Policy  [T1, Process]

- GV-PRC-008  Third-Party Risk Management Procedure  [T3, Process]

- GV-REG-009  Supplier Inventory and Criticality Register  [T4, Process]

- GV-FRM-006  Vendor Security Assessment Questionnaire  [T4, Process]

- GV-FRM-007  Supplier Offboarding Checklist  [T4, Process]

- GV-STD-002  Supplier Security Requirements Standard  [T2, Process]

- DE-GDL-001  Managed Security Service Provider (MSSP) Requirements Guideline  [T3, Process]

- GV-STD-003  Secure Acquisition Standard  [T2, Technology]

- PR-STD-014  Cloud Security Standard  [T2, Technology]

- ID-STD-001  Asset Management Standard  [T2, Technology]

- ID-PRC-001  Asset Lifecycle Management Procedure  [T3, Process]

- ID-FRM-001  Media Sanitization and Disposal Record  [T4, Technology]

- ID-REG-001  Hardware Asset Inventory  [T4, Technology]

- ID-REG-002  Software and Service Inventory  [T4, Technology]

- ID-REG-003  Data Inventory and Data Flow Register  [T4, Process]

- ID-RPT-001  Network Architecture and Data Flow Diagram  [T4, Technology]

- ID-REG-004  OT and Medical Device Inventory  [T4, Technology]

- ID-STD-002  Vulnerability Scanning and Remediation Standard  [T2, Technology]

- ID-PRC-002  Vulnerability Management Procedure  [T3, Process]

- ID-REG-006  Vulnerability Remediation Tracker  [T4, Technology]

- ID-PRC-005  Vulnerability Disclosure Handling Procedure  [T3, Process]

- ID-PRC-003  Penetration Testing Procedure  [T3, Technology]

- ID-FRM-002  Penetration Test Authorization and Rules of Engagement  [T4, Process]

- PR-PRC-007  Patch Management Procedure  [T3, Technology]

- ID-PRC-006  Continual Improvement and Corrective Action Procedure  [T3, Process]

- ID-REG-007  Corrective Action and Improvement Register  [T4, Process]

- ID-PLN-002  Cybersecurity Exercise and Testing Program  [T3, Process]

- RC-REC-001  BCP and DR Exercise Report  [T4, Process]

- ID-TPL-001  Lessons Learned Report Template  [T4, Process]

- PR-POL-001  Access Control Policy  [T1, Technology]

- PR-STD-001  Identity and Authentication Standard  [T2, Technology]

- PR-STD-002  Privileged Access Management Standard  [T2, Technology]

- PR-FRM-002  Privileged Access Request Form  [T4, Process]

- PR-REG-001  Privileged Account Register  [T4, Technology]

- PR-STD-003  Remote Access Standard  [T2, Technology]

- PR-FRM-003  Third-Party Remote Access Request Form  [T4, Process]

- PR-PRC-001  User Access Management Procedure  [T3, Process]

- PR-FRM-001  User Access Request Form  [T4, Process]

- PR-PRC-002  User Access Review Procedure  [T3, Process]

- PR-REC-001  User Access Review Record  [T4, Process]

- PR-POL-002  Physical and Environmental Security Policy  [T1, Physical]

- PR-PRC-003  Physical Access Management Procedure  [T3, Physical]

- PR-FRM-004  Secure Area Access and Visitor Log  [T4, Physical]

- PR-PLN-001  Security Awareness and Training Program  [T3, People]

- PR-REG-002  Role-Based Training and Skills Matrix  [T4, People]

- PR-REC-002  Training Completion Record  [T4, People]

- PR-PRC-004  Phishing Simulation Procedure  [T3, People]

- PR-POL-003  Data Protection and Classification Policy  [T1, Governance]

- PR-STD-004  Information Classification and Handling Standard  [T2, Process]

- PR-STD-005  Cryptography and Key Management Standard  [T2, Technology]

- PR-STD-006  Backup Standard  [T2, Technology]

- PR-PRC-005  Backup and Restore Procedure  [T3, Technology]

- PR-REC-003  Backup and Restore Test Record  [T4, Technology]

- PR-STD-007  Data Retention and Disposal Standard  [T2, Process]

- PR-STD-008  Data Loss Prevention Standard  [T2, Technology]

- PR-STD-010  Secure Configuration Baseline Standard  [T2, Technology]

- PR-PRC-006  Change Management Procedure  [T3, Process]

- PR-FRM-005  Change Request Form  [T4, Process]

- PR-STD-011  Logging Standard  [T2, Technology]

- PR-STD-012  Endpoint Protection Standard  [T2, Technology]

- PR-REG-003  Approved Software Register  [T4, Technology]

- PR-STD-013  Secure Software Development Standard  [T2, Technology]

- PR-STD-015  OT and Medical Device Security Standard  [T2, Technology]

- PR-STD-016  Network Security Standard  [T2, Technology]

- PR-PRC-008  Firewall Rule Management Procedure  [T3, Technology]

- PR-FRM-006  Firewall Rule Change Request Form  [T4, Technology]

- DE-STD-001  Security Monitoring Standard  [T2, Technology]

- DE-PRC-001  Security Monitoring Operations Procedure  [T3, Process]

- DE-REG-001  Log Source and Monitoring Coverage Register  [T4, Technology]

- DE-PRC-002  Security Event Triage and Analysis Procedure  [T3, Process]

- DE-REG-002  Detection Use Case Catalog  [T4, Technology]

- DE-PRC-003  Threat Hunting Procedure  [T3, Technology]

- RS-PLN-001  Cybersecurity Incident Response Plan  [T3, Process]

- DE-STD-002  Incident Classification and Severity Standard  [T2, Process]

- RS-PRC-001  Incident Handling Procedure  [T3, Process]

- RS-PLB-001  Ransomware Response Playbook  [T3, Process]

- RS-PLB-002  Phishing and Business Email Compromise Playbook  [T3, Process]

- RS-PLB-004  Compromised Account Playbook  [T3, Process]

- RS-FRM-001  Incident Report Form  [T4, Process]

- RS-REG-001  Incident Register  [T4, Process]

- RS-TPL-001  Incident Investigation Report Template  [T4, Process]

- RS-REG-002  Incident Response Contact List  [T4, People]

- RS-PRC-002  Digital Forensics and Evidence Handling Procedure  [T3, Process]

- RS-FRM-002  Evidence Chain of Custody Form  [T4, Process]

- RS-PRC-003  Incident Notification and Communication Procedure  [T3, Process]

- RS-TPL-002  Regulatory Notification Templates  [T4, Process]

- GV-PRC-007  Internal Audit Procedure  [T3, Governance]

- GV-PLN-002  Internal Audit Program  [T3, Governance]

- GV-TPL-006  Internal Audit Report Template  [T4, Governance]

- RC-POL-001  Business Continuity Management Policy  [T1, Governance]

- ID-RPT-002  Business Impact Analysis (BIA)  [T4, Process]

- PR-STD-017  Technology Resilience and Capacity Standard  [T2, Technology]

- RC-PLN-001  Business Continuity Plan (BCP)  [T3, Process]

- RC-PLN-002  IT Disaster Recovery Plan (DRP)  [T3, Technology]

- RC-PRC-001  System Recovery Runbook Template  [T3, Technology]

- RC-FRM-001  Recovery Completion and Sign-off Form  [T4, Process]

- RC-PRC-002  Crisis Communication Procedure  [T3, Process]

- RC-TPL-001  Public Statement and Stakeholder Update Templates  [T4, Process]

- RC-PLN-003  Crisis Management Plan  [T3, Governance]

# 4. Classification by ISO/IEC 27002:2022 Theme and Tag

The primary grouping uses the four control themes of ISO/IEC 27002:2022, taken from the first Annex A control mapped to each document. Documents mapped only to management system clauses (Clauses 4 to 10) count as Organizational. NIST does not publish this kind of grouping; the SP 800-53 Rev. 3 control classes (Management, Operational, Technical) were retired in Rev. 4.

| Theme | Annex A | Count | Documents |
| --- | --- | --- | --- |
| Organizational | A.5 | 94 | GV-CHR-001, GV-STR-001, GV-RPT-001, GV-REG-001, GV-REG-002, GV-STM-001, GV-POL-002, GV-PRC-001, GV-FRM-001, GV-CHR-002, GV-REG-003, GV-TPL-001, GV-PLN-001, GV-POL-001, GV-PRC-002, GV-POL-003, GV-POL-005, GV-PRC-003, GV-FRM-004, GV-REG-004, GV-REG-005, GV-REG-006, GV-POL-004, GV-REG-007, GV-TPL-002, GV-PRC-004, GV-TPL-003, GV-PRC-005, GV-FRM-005, GV-TPL-004, GV-PRC-006, GV-REC-001, GV-REG-008, GV-TPL-005, GV-PRC-007, GV-PLN-002, GV-TPL-006, GV-POL-006, GV-PRC-008, GV-REG-009, GV-FRM-006, GV-STD-002, GV-STD-003, GV-FRM-007, ID-STD-001, ID-PRC-001, ID-REG-001, ID-REG-002, ID-REG-003, ID-REG-004, ID-RPT-002, ID-REG-005, ID-PLN-001, ID-RPT-003, ID-PRC-004, ID-PRC-006, ID-REG-007, ID-PLN-002, ID-TPL-001, PR-POL-001, PR-PRC-001, PR-PRC-002, PR-FRM-001, PR-FRM-003, PR-REC-001, PR-POL-003, PR-STD-004, PR-STD-007, PR-STD-014, DE-GDL-001, DE-PRC-002, DE-STD-002, RS-PLN-001, RS-PRC-001, RS-PLB-001, RS-PLB-002, RS-PLB-003, RS-PLB-004, RS-REG-001, RS-REG-002, RS-PRC-002, RS-FRM-002, RS-TPL-001, RS-PRC-003, RS-TPL-002, RC-POL-001, RC-PLN-001, RC-PLN-002, RC-PRC-001, RC-REC-001, RC-FRM-001, RC-PLN-003, RC-PRC-002, RC-TPL-001 |
| People | A.6 | 8 | GV-STD-001, GV-FRM-002, GV-FRM-003, PR-PLN-001, PR-REG-002, PR-REC-002, PR-PRC-004, RS-FRM-001 |
| Physical | A.7 | 4 | ID-FRM-001, PR-POL-002, PR-PRC-003, PR-FRM-004 |
| Technological | A.8 | 36 | ID-RPT-001, ID-STD-002, ID-PRC-002, ID-REG-006, ID-PRC-003, ID-FRM-002, ID-PRC-005, PR-STD-001, PR-STD-002, PR-STD-003, PR-FRM-002, PR-REG-001, PR-STD-005, PR-STD-006, PR-PRC-005, PR-REC-003, PR-STD-008, PR-STD-009, PR-STD-010, PR-PRC-006, PR-FRM-005, PR-PRC-007, PR-STD-011, PR-STD-012, PR-REG-003, PR-STD-013, PR-STD-015, PR-STD-016, PR-PRC-008, PR-FRM-006, PR-STD-017, DE-STD-001, DE-PRC-001, DE-REG-001, DE-REG-002, DE-PRC-003 |

Secondary tags give cross-cutting views; one document can carry several tags.

| Tag | Count |
| --- | --- |
| Governance | 23 |
| People | 13 |
| Process | 64 |
| Technology | 40 |
| Physical | 3 |
| Legal and Regulatory | 40 |
| Privacy | 18 |
| Third Party | 10 |
| Resilience | 19 |
| Evidence | 60 |
| Cloud | 2 |
| AI | 1 |
| OT and Medical Device | 2 |

# 5. Necessity Level and Package

| Group | Count |
| --- | --- |
| Required | 23 |
| Expected | 110 |
| Optional | 9 |
| Package: Essential | 59 |
| Package: Core | 67 |
| Package: Extended | 16 |

Note: Level is the general rule. Whether a Required document applies depends on the organization's Trigger; see the Tailoring Guide.

# 6. Build Order and Required Capability

For an organization starting from scratch or with IT policies only, the work runs as two parallel tracks. Track A builds governance in six overlapping waves. Track B runs threat-driven quick wins from day one as interim documents. Per-document detail is in the Implementation Roadmap sheet and the Recommended order view of Document-Hierarchy.html.

| Wave | Timing | Goal | Docs | IT / G / S |
| --- | --- | --- | --- | --- |
| W0 Mandate and Mobilize | Month 0 to 2 | Get a sponsor, a structure, and one umbrella policy so later documents have authority. | 15 | 9 / 4 / 2 |
| W1 Understand | Month 1 to 4 | Know what you have, what matters most, and what could go wrong before writing detailed rules. | 22 | 7 / 9 / 6 |
| W2 Direct | Month 3 to 7 | Set strategy, budget, and the topic policies that the risk picture shows you need. | 25 | 10 / 13 / 2 |
| W3 Standardize | Month 6 to 12 | Turn policies into measurable standards and repeatable procedures. | 57 | 20 / 20 / 17 |
| W4 Operate and Prove | Month 9 to 18 | Run the processes, keep records, and test them through reviews, audits, and exercises. | 14 | 6 / 5 / 3 |
| W5 Optimize | Month 18 onward | Add advanced capabilities once the basics run reliably. | 9 | 2 / 3 / 4 |

Track B (Day 0 to 90): RS-REG-002, RS-PLN-001, RS-FRM-001, RS-REG-001, PR-STD-006, PR-PRC-005, PR-REC-003, PR-STD-001, PR-REG-001, RS-PLB-001, PR-STD-002, PR-STD-003, PR-STD-012

| Capability | Count | Meaning |
| --- | --- | --- |
| IT-ready | 54 | In-house IT can produce it from the template with management input. |
| Specialist-guided | 54 | IT can draft it, but a cybersecurity specialist must facilitate or review it. |
| Specialist-required | 34 | Needs cybersecurity expertise that IT generalists do not have. Hire a full-time employee (FTE) or engage a consultant or managed service. |

Message for clients: 34 documents cannot be produced by an IT generalist team, and 54 more need specialist guidance. An organization without a cybersecurity specialist must choose between a security hire and a consultant or managed service for this work. The pack also lists 29 prerequisite activities, such as the BIA and the risk appetite workshop, that must actually take place before the documents can be written.

# 7. Items to Verify

21 documents contain [VERIFY] items that must be checked against current Thai regulations before client use. The full list is in the Verify List sheet of the Excel file.

# 8. Files in 00_Master

| File | Content |
| --- | --- |
| Document-Register-and-CSF-Traceability.xlsx | Document register, implementation roadmap, prerequisite activities, process flows, CSF traceability, hierarchy, verify list |
| Document-Hierarchy.html | Interactive document map with eight views, including the tree diagram, recommended order, process flows, and the split between organization and consultant, with a TH/EN switch |
| Document-Audit-Tracker.html | Offline document audit tool with a gap dashboard and Excel export |
| Tailoring-Guide_EN.docx / _TH.docx | How to select and adapt documents |
| Framework-Summary_EN.docx / _TH.docx | This document |