Chaophraya Medical Center (CMC)

# Cybersecurity Strategy and Roadmap

GV-STR-001  |  Strategy  |  Organizational Context (GV.OC)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | GV-STR-001 |
| --- | --- |
| Title | Cybersecurity Strategy and Roadmap |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | Security Manager |
| Approver | CMC Board of Directors |
| Effective Date | 12 June 2026 |
| Review Cycle | Annual |
| Next Review | 12 June 2027 |

# 2. Document Profile

| Tier | Tier 0: Charter, Strategy, and Statement |
| --- | --- |
| Document Type | Strategy |
| CSF Function | Govern (GV) |
| CSF Category | Organizational Context (GV.OC) |
| Level | Required |
| Trigger | ISO 27001 |
| Basis | ISO/IEC 27001:2022 Clause 6.2 (documented information on information security objectives; the roadmap section is common practice) |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Governance |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 8 August 2025 | Initial release under the CMC security program launched in January 2025. | Security Manager | CMC Board of Directors |
| 1.1 | 12 June 2026 | Updated in May 2026 after the 15% budget reduction; data loss prevention deferred to 2027 and targets re-baselined. | Security Manager | CMC Board of Directors |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This strategy sets the multi-year direction, objectives, initiatives, and investment for cybersecurity, derived from the gap between the current and target NIST CSF 2.0 profiles.

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This strategy covers Chaophraya Medical Center (CMC) as a whole, including all business units, sites, and outsourced services.

## 4.3 Strategic Context

Requirement: Summarize business drivers, threats, regulatory obligations, and current maturity.

Sample content

Business drivers: 24x7 patient care, patient portal expansion, HA re-accreditation in 2027, and ISO/IEC 27001 certification for HIS in 2027.

Top threats: ransomware against hospitals, phishing and email compromise, insecure vendor remote access to medical systems, and legacy medical devices.

Obligations: PDPA (health data), Cybersecurity Act as CII, Computer Crime Act, Hospital Accreditation.

Current maturity (2025 baseline): CSF Tier 1 (Partial) overall; Tier 2 target by end of 2026 and Tier 3 for Respond and Recover by 2027.

## 4.4 Objectives and Targets

Requirement: Set measurable objectives with targets and dates (ISO/IEC 27001:2022 Clause 6.2).

Sample content

| Objective | Measure | Target | Owner | Date |
| --- | --- | --- | --- | --- |
| Reduce ransomware impact | HIS, PACS, LIS, ERP with tested immutable backup | 100% (achieved June 2026) | IT Infrastructure Manager | June 2026 |
| Strengthen identity security | Remote, vendor, and privileged access with MFA | 100% (currently 92%) | Security Manager | December 2026 |
| Improve detection | Critical log sources monitored by MSSP | 95% (currently 81%) | SOC Lead | December 2026 |
| Build security culture | Phishing report rate | Above 60% (currently 48%) | Security Manager | June 2027 |

## 4.5 Strategic Initiatives and Roadmap

Requirement: List initiatives that close profile gaps, sequenced over time, with CSF mapping.

Sample content

| Initiative | CSF gap closed | 2025 | 2026 | 2027 |
| --- | --- | --- | --- | --- |
| Governance, policy framework, and this document pack | GV.PO, GV.RR, GV.OC | Done | Review |  |
| MFA and privileged access for HIS, vendors, and admins | PR.AA | Started | Complete |  |
| Immutable backup and DR site at Nonthaburi | PR.DS-11, RC.RP | Done | Test |  |
| MSSP 24x7 monitoring and incident response retainer | DE.CM, DE.AE, RS |  | Live March 2026 | Tune |
| Vendor risk tiering and medical device network isolation | GV.SC, PR.IR |  | In progress | Complete |
| ISO/IEC 27001 certification (HIS and data center) | ID.IM, GV.OV |  | Gap closure | Certify |

## 4.6 Investment Summary

Requirement: Summarize the budget by initiative and year, linking to the budget plan (GV-PLN-001).

Sample content

Total three-year investment approved by the Board: THB 38 million (THB 22 million capital, THB 16 million operating). The 2026 budget was reduced by 15% in April 2026; the ISSC deferred the data loss prevention project to 2027.

# 5. Part B: Best Practice

Build the roadmap from the CSF Current and Target Profiles so every initiative closes a named gap.

Express objectives in business terms (downtime, data exposure, regulatory penalties), not tool deployments.

Sequence quick wins (MFA, backup, incident readiness) in parallel with governance work rather than waiting for a full framework.

Refresh the strategy every year and after major changes in threat or business.

## Common Mistakes to Avoid

Writing a strategy that is a list of products to buy.

Setting targets with no baseline, so progress cannot be shown.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | GV.OC-01: Organizational mission is understood and informs cybersecurity risk management GV.RM-01: Risk management objectives are established and agreed to by stakeholders GV.OV-01: Risk management strategy outcomes are reviewed to inform and adjust strategy and direction |
| --- | --- |
| ISO/IEC 27001:2022 | Clause 6.2 |
| NIST SP 800-53 Rev. 5 | PM-1, PM-9 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Clause 6.2 (documented information on information security objectives; the roadmap section is common practice) |
| Parent Documents | GV-CHR-001: Cybersecurity Governance Charter |
| Child Documents | GV-PLN-001: Cybersecurity Budget and Resource Plan GV-REG-008: Cybersecurity Metrics Catalog (KPI and KRI) |