Chaophraya Medical Center (CMC)

# Cybersecurity Budget and Resource Plan

GV-PLN-001  |  Plan  |  Roles, Responsibilities, and Authorities (GV.RR)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | GV-PLN-001 |
| --- | --- |
| Title | Cybersecurity Budget and Resource Plan |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | Security Manager |
| Approver | Chief Financial Officer (CFO) |
| Effective Date | 25 April 2026 |
| Review Cycle | Annual |
| Next Review | 25 April 2027 |

# 2. Document Profile

| Tier | Tier 3: Procedure, Plan, Playbook, and Guideline |
| --- | --- |
| Document Type | Plan |
| CSF Function | Govern (GV) |
| CSF Category | Roles, Responsibilities, and Authorities (GV.RR) |
| Level | Expected |
| Trigger | ISO 27001 |
| Basis | ISO/IEC 27001:2022 Clause 7.1 (resources; not mandated as documented information) |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Governance |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 4 July 2025 | Initial release under the CMC security program launched in January 2025. | Security Manager | Chief Financial Officer (CFO) |
| 1.1 | 25 April 2026 | Updated in April 2026 after the 15% budget reduction; data loss prevention deferred to 2027 and MSSP scope kept unchanged. | Security Manager | Chief Financial Officer (CFO) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This plan sets the annual cybersecurity budget and resources (people, services, and technology) needed to deliver the strategy, with justification linked to risk.

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This plan applies to all units and personnel who perform or support the activities described below, including third parties acting on behalf of Chaophraya Medical Center (CMC).

## 4.3 Budget by Category

Requirement: Show capital and operating budget by category and initiative.

Sample content

| Category | Initiative | Capital (THB) | Operating (THB) | Risk addressed |
| --- | --- | --- | --- | --- |
| People | Two security engineers; training and certification | 0 | 3,600,000 | R-001, R-004 |
| Services | MSSP 24x7 monitoring; incident response retainer; annual CII risk assessment and audit | 0 | 4,800,000 | R-001, R-005 |
| Technology | Privileged access management; immutable backup expansion; MFA licenses | 5,200,000 | 1,400,000 | R-001, R-002, R-003 |
| Total 2026 (after 15% reduction) |  | 5,200,000 | 9,800,000 |  |

## 4.4 Resource Plan

Requirement: Show staffing and service providers needed, with in-house versus outsourced decisions.

Sample content

| Function | In-house | Outsourced | Rationale |
| --- | --- | --- | --- |
| Governance and risk | Security Manager, GRC analyst |  | Requires business knowledge |
| 24x7 monitoring |  | MSSP | Cost of a 24x7 in-house team |
| Engineering | Security engineers |  | Daily control operation |
| Incident response | Coordination | Retainer | Specialist skills needed rarely |

## 4.5 Records Produced

Requirement: List the forms, records, and registers this process produces and where they are kept.

Sample content

Records produced under this document are retained according to the Data Retention and Disposal Standard (PR-STD-007).

# 5. Part B: Best Practice

Tie every budget line to a risk in the register and a gap in the CSF profile.

Present options (minimum, recommended, accelerated) with the risk each leaves open.

Plan for recurring operating costs, not only purchases.

## Common Mistakes to Avoid

Buying tools without budget for people to operate them.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | GV.RR-03: Adequate resources are allocated commensurate with risk strategy, roles, and policies |
| --- | --- |
| ISO/IEC 27001:2022 | Clause 7.1 |
| NIST SP 800-53 Rev. 5 | PM-3 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Clause 7.1 (resources; not mandated as documented information) |
| Parent Documents | GV-STR-001: Cybersecurity Strategy and Roadmap |
| Child Documents | None |