Chaophraya Medical Center (CMC)

# Risk Treatment Plan

ID-PLN-001  |  Plan  |  Risk Assessment (ID.RA)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | ID-PLN-001 |
| --- | --- |
| Title | Risk Treatment Plan |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | Security Manager |
| Approver | Information Security Steering Committee (ISSC) |
| Effective Date | 7 June 2026 |
| Review Cycle | Quarterly |
| Next Review | 7 June 2027 |

# 2. Document Profile

| Tier | Tier 3: Procedure, Plan, Playbook, and Guideline |
| --- | --- |
| Document Type | Plan |
| CSF Function | Identify (ID) |
| CSF Category | Risk Assessment (ID.RA) |
| Level | Required |
| Trigger | ISO 27001 |
| Basis | ISO/IEC 27001:2022 Clause 6.1.3(e) and 8.3 |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Process |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 22 August 2025 | Initial release under the CMC security program launched in January 2025. | Security Manager | Information Security Steering Committee (ISSC) |
| 1.1 | 7 June 2026 | Updated after the November 2025 internal audit (IA-2025-04) to close findings on asset and risk records. | Security Manager | Information Security Steering Committee (ISSC) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This plan sets out the actions chosen to treat each risk, with owners, resources, dates, and target residual risk, and tracks progress (ID.RA-06; ISO/IEC 27001:2022 Clause 6.1.3(e) and 8.3).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This plan applies to all units and personnel who perform or support the activities described below, including third parties acting on behalf of Chaophraya Medical Center (CMC).

## 4.3 Treatment Actions

Requirement: List each action with linked risk, owner, resources, dates, and target.

Sample content

| Plan ID | Risk ID | Action | Owner | Budget (THB) | Due | Target | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RTP-01 | R-001 | Privileged access management for domain and HIS admins; server zone segmentation | IT Infrastructure Manager | 3,100,000 | 06/2027 | 8 Medium | 60% |
| RTP-02 | R-002 | Badge tap plus PIN for shared clinical workstations; MFA for all HIS access | CIO | 1,400,000 | 03/2027 | 8 Medium | Pilot done |
| RTP-03 | R-003 | All Tier 1 vendors through jump host with session recording | Security Manager | Within existing PAM | 12/2026 | 8 Medium | 80% |
| RTP-04 | R-007 | Medical device VLAN phase 2 (remaining wards) | Facilities and Engineering Manager | 2,100,000 (2027 request) | 12/2027 | 6 Medium | Planned |
| RTP-06 | R-011 | Data loss prevention for Microsoft 365 | DPO | Deferred | 2027 | 6 Medium | Deferred |

## 4.4 Progress Reporting

Requirement: Define how progress is reviewed and reported.

Sample content

Owners update status monthly. The Security Manager reports progress, delays, and changes in target dates to the Information Security Steering Committee (ISSC) each quarter. When an action is complete, the Security Manager re-rates the residual risk and updates ID-REG-005.

## 4.5 Records Produced

Requirement: List the forms, records, and registers this process produces and where they are kept.

Sample content

Records produced under this document are retained according to the Data Retention and Disposal Standard (PR-STD-007).

# 5. Part B: Best Practice

Get risk owner approval of the plan and their acceptance of the remaining residual risk (ISO/IEC 27001:2022 Clause 6.1.3(f)).

Break large actions into milestones with measurable completion criteria.

## Common Mistakes to Avoid

Plans with no budget or owner, which never progress.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | ID.RA-06: Risk responses are chosen, prioritized, planned, tracked, and communicated |
| --- | --- |
| ISO/IEC 27001:2022 | Clause 6.1.3, Clause 8.3 |
| NIST SP 800-53 Rev. 5 | PM-4, CA-5 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Clause 6.1.3(e) and 8.3 |
| Parent Documents | ID-REG-005: IT and Cybersecurity Risk Register |
| Child Documents | None |