Chaophraya Medical Center (CMC)

# IT and Cybersecurity Risk Register

ID-REG-005  |  Register  |  Risk Assessment (ID.RA)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | ID-REG-005 |
| --- | --- |
| Title | IT and Cybersecurity Risk Register |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | Security Manager |
| Approver | Information Security Steering Committee (ISSC) |
| Effective Date | 23 March 2026 |
| Review Cycle | Quarterly |
| Next Review | 23 March 2027 |

# 2. Document Profile

| Tier | Tier 4: Form, Register, Record, Report, and Template |
| --- | --- |
| Document Type | Register |
| CSF Function | Identify (ID) |
| CSF Category | Risk Assessment (ID.RA) |
| Level | Required |
| Trigger | ISO 27001, CII |
| Basis | ISO/IEC 27001:2022 Clause 8.2 (results of risk assessments); CSA s.54 |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Process, Legal and Regulatory, Evidence |
| Package | Essential |
| Level for CMC | Required (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 15 March 2025 | Initial release under the CMC security program launched in January 2025. | Security Manager | Information Security Steering Committee (ISSC) |
| 1.1 | 23 March 2026 | Register structure updated in January 2026 to add inherent rating and register version column after the internal audit. | Security Manager | Information Security Steering Committee (ISSC) |

# 4. Part A: Requirement Fields

CMC context: CMC's register holds 18 risk scenarios. The excerpt shows six. The Security Manager facilitates; each risk owner approves the rating and treatment. The register version increases at each quarterly review.

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This register records each identified cybersecurity risk scenario with its inherent and residual rating, treatment decision, owner, and review history, as the single source of truth for cyber risk (ID.RA-03 to ID.RA-06; ISO/IEC 27001:2022 Clause 8.2).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This register is used by the units and roles named in its parent document (GV-PRC-001) and covers the activities that document defines.

## 4.3 Column Definitions

Requirement: Define every column, its meaning, and allowed values so entries stay consistent and comparable.

| Column | Description | Example |
| --- | --- | --- |
| Risk ID | Unique, never reused. | R-001 |
| Risk scenario | Threat exploits vulnerability in asset, causing impact. | Ransomware encrypts core systems |
| Asset or service | From inventories or BIA. |  |
| Existing controls | Controls in place today. |  |
| Inherent (L x I) | Likelihood x impact without controls. | 5 x 5 = 25 |
| Residual (L x I) and level | Rating with existing controls. | 3 x 4 = 12 High |
| Treatment | Mitigate, Avoid, Transfer, Accept. | Mitigate |
| Plan reference and target | ID-PLN-001 item and target residual. | RTP-01, target Medium |
| Risk owner | Accountable executive. |  |
| Status | Open, In treatment, Accepted, Closed. | In treatment |
| Last reviewed (version) | Date and register version. | 30/09/2026 (v2.3) |

## 4.4 Sample Entries

| Risk ID | Risk scenario | Asset or service | Existing controls | Inherent (L x I) | Residual (L x I) and level | Treatment | Plan reference and target | Risk owner | Status | Last reviewed (version) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Ransomware enters through phishing or exposed remote access and encrypts HIS, PACS, and LIS, stopping care | HIS, PACS, LIS; emergency and inpatient care | EDR, immutable backup (tested monthly), MFA for remote access, MSSP 24x7 monitoring | 5 x 5 = 25 | 3 x 4 = 12 High | Mitigate | RTP-01 PAM and segmentation; target 2 x 4 = 8 Medium by 06/2027 | CIO | In treatment | 30/09/2026 (v2.3) |
| R-002 | Attacker uses stolen staff credentials to access patient records in HIS | HIS; patient data | MFA for remote and admin access, quarterly access review, audit logs | 4 x 4 = 16 | 3 x 4 = 12 High | Mitigate | RTP-02 MFA for all HIS access through badge tap plus PIN; target Medium | Medical Director | In treatment | 30/09/2026 (v2.3) |
| R-003 | Vendor remote access is misused or compromised to reach PACS and modalities | PACS, medical devices | Jump host with session recording since 08/2026, named vendor accounts | 4 x 4 = 16 | 2 x 4 = 8 Medium | Mitigate | RTP-03 complete for all Tier 1 vendors by 12/2026 | CIO | In treatment | 30/09/2026 (v2.3) |
| R-007 | Malware on unsupported modality workstations stops imaging | CT and MRI workstations | Medical device VLAN, USB disabled, network monitoring | 4 x 4 = 16 | 3 x 3 = 9 Medium | Accept (time-bound) | EXC-2026-007 until vendor certifies EDR | Director of Radiology | Accepted | 30/09/2026 (v2.3) |
| R-011 | Personal data breach through email misdirection or uncontrolled file sharing | Microsoft 365 | Sensitivity labels (pilot), external sharing restrictions, awareness training | 4 x 3 = 12 | 3 x 3 = 9 Medium | Mitigate | RTP-06 DLP deferred to 2027 after budget cut | DPO | Open | 30/09/2026 (v2.3) |
| R-016 | Unsupported nurse call server compromised, stopping nurse call alerts in one building | Nurse call system | Isolated segment, allowlisting, manual rounds procedure | 3 x 4 = 12 | 2 x 4 = 8 Medium | Accept (time-bound) | GV-FRM-001 acceptance until replacement in 2027 | Director of Nursing | Accepted | 30/09/2026 (v2.3) |

## 4.5 Register Change Log

Requirement: Track changes to the register itself (additions, closures, and periodic reviews) so reviewers can see how it evolved.

| No. | Date | Description of Change | Prepared By |
| --- | --- | --- | --- |
| v2.0 | 22 January 2026 | Annual reassessment after IA-2025-04 and MR-2026-01: 18 risks reviewed; R-001 reduced from 16 to 12 after immutable backup; R-016 added. | Security Manager |
| v2.1 | 31 March 2026 | Q1 review: MSSP onboarding reduced R-001 likelihood evidence; R-002 treatment plan approved by ISSC. | Security Manager |
| v2.2 | 30 June 2026 | Q2 review: R-011 updated after email misdirection near miss (INC-2026-014 follow-up); DLP deferred after budget cut. | Security Manager |
| v2.3 | 30 September 2026 | Q3 review: R-003 residual reduced to 8 after vendor jump host rollout; owners confirmed. | Security Manager |

# 5. Part B: Best Practice

Keep 15 to 30 well-written scenarios rather than hundreds of control gaps.

Version the register at each review and keep prior versions, so auditors can see how risks changed.

Show inherent and residual ratings to demonstrate control value to management.

Feed the top cyber risks into the enterprise risk register with the same scale.

## Common Mistakes to Avoid

Risk owners are IT staff rather than business executives.

Residual risk is lowered for planned controls that are not yet implemented.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | ID.RA-03: Internal and external threats to the organization are identified and recorded ID.RA-04: Potential impacts and likelihoods of threats exploiting vulnerabilities are identified and recorded ID.RA-05: Threats, vulnerabilities, likelihoods, and impacts are used to understand inherent risk and inform prioritization ID.RA-06: Risk responses are chosen, prioritized, planned, tracked, and communicated GV.RM-06: A standardized method for calculating, documenting, categorizing, and prioritizing risks is established |
| --- | --- |
| ISO/IEC 27001:2022 | Clause 6.1.2, Clause 8.2 |
| NIST SP 800-53 Rev. 5 | RA-3, PM-28 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Clause 8.2 (results of risk assessments); CSA s.54 |
| Parent Documents | GV-PRC-001: Risk Assessment and Treatment Methodology |
| Child Documents | ID-PLN-001: Risk Treatment Plan |