Chaophraya Medical Center (CMC)

# Vulnerability Remediation Tracker

ID-REG-006  |  Register  |  Risk Assessment (ID.RA)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | ID-REG-006 |
| --- | --- |
| Title | Vulnerability Remediation Tracker |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | Security Manager |
| Approver | Chief Information Officer (CIO) |
| Effective Date | 24 April 2026 |
| Review Cycle | Continuous; report monthly |
| Next Review | 24 April 2027 |

# 2. Document Profile

| Tier | Tier 4: Form, Register, Record, Report, and Template |
| --- | --- |
| Document Type | Register |
| CSF Function | Identify (ID) |
| CSF Category | Risk Assessment (ID.RA) |
| Level | Expected |
| Trigger | All |
| Basis | ISO/IEC 27001:2022 Annex A 8.8 |
| ISO/IEC 27002 theme and tags | Technological (A.8); tags: Technology, Evidence |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 23 July 2025 | Initial release under the CMC security program launched in January 2025. | Security Manager | Chief Information Officer (CIO) |
| 1.1 | 24 April 2026 | Updated after the November 2025 internal audit (IA-2025-04) to close findings on asset and risk records. | Security Manager | Chief Information Officer (CIO) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This tracker records validated vulnerabilities, their severity, owner, due date, and remediation status, to show exposure and SLA compliance (ID.RA-01).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This register is used by the units and roles named in its parent document (ID-PRC-002) and covers the activities that document defines.

## 4.3 Column Definitions

Requirement: Define every column, its meaning, and allowed values so entries stay consistent and comparable.

| Column | Description | Example |
| --- | --- | --- |
| Vuln ID | Unique reference. | V-2026-0001 |
| Source | Scan, pentest, advisory. |  |
| Asset | Asset ID. |  |
| Vulnerability (CVE) | Title and CVE. |  |
| Severity and exposure | Per ID-STD-002. |  |
| Owner | System owner. |  |
| Found and due date | Dates. |  |
| Status | Open, Fixed, Verified, Exception. |  |

## 4.4 Sample Entries

| Vuln ID | Source | Asset | Vulnerability (CVE) | Severity and exposure | Owner | Found and due date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| V-2026-0412 | External scan | Patient portal reverse proxy | Web server critical remote code execution (CVE reference) | Critical, internet-facing, known exploited | Application Manager | 02/09/2026, due 04/09/2026 | Verified 03/09/2026 |
| V-2026-0398 | Authenticated scan | SRV-HIS-APP01 | Windows cumulative update missing | High, internal | IT Infrastructure Manager | 15/08/2026, due 14/09/2026 | Verified 10/09/2026 |
| V-2026-0377 | Penetration test 2026 | HIS web module | Insecure direct object reference on report viewer | High, internal | HIS Vendor A via CIO | 01/08/2026, due 31/08/2026 | Open (vendor fix scheduled 10/2026, overdue) |
| V-2026-0350 | Vendor advisory | MED-IMG-002 | Embedded OS vulnerability | High, isolated VLAN | Director of Radiology | 20/07/2026, due 19/08/2026 | Exception EXC-2026-007 |

## 4.5 Register Change Log

Requirement: Track changes to the register itself (additions, closures, and periodic reviews) so reviewers can see how it evolved.

| No. | Date | Description of Change | Prepared By |
| --- | --- | --- | --- |
| 1 | 31 March 2026 | Q1 2026 review completed; entries updated and stale entries closed. | Security Manager |
| 2 | 30 June 2026 | Q2 2026 review completed; new entries added from audit and incident follow-up. | Security Manager |
| 3 | 30 September 2026 | Q3 2026 review completed; owners confirmed for all open entries. | Security Manager |

# 5. Part B: Best Practice

Generate the tracker from the scanning tool and ticketing system rather than by hand.

## Common Mistakes to Avoid

Tracking thousands of low findings and losing sight of critical ones.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | ID.RA-01: Vulnerabilities in assets are identified, validated, and recorded ID.RA-06: Risk responses are chosen, prioritized, planned, tracked, and communicated |
| --- | --- |
| ISO/IEC 27001:2022 | Annex A.8.8 |
| NIST SP 800-53 Rev. 5 | RA-5, PM-4 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Annex A 8.8 |
| Parent Documents | ID-PRC-002: Vulnerability Management Procedure |
| Child Documents | None |