Chaophraya Medical Center (CMC)

# Recovery Completion and Sign-off Form

RC-FRM-001  |  Form  |  Incident Recovery Plan Execution (RC.RP)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | RC-FRM-001 |
| --- | --- |
| Title | Recovery Completion and Sign-off Form |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | IT Infrastructure Manager |
| Approver | Chief Information Officer (CIO) |
| Effective Date | 7 April 2026 |
| Review Cycle | Annual |
| Next Review | 7 April 2027 |

# 2. Document Profile

| Tier | Tier 4: Form, Register, Record, Report, and Template |
| --- | --- |
| Document Type | Form |
| CSF Function | Recover (RC) |
| CSF Category | Incident Recovery Plan Execution (RC.RP) |
| Level | Expected |
| Trigger | All |
| Basis | NIST SP 800-61 Rev. 3 |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Process, Resilience, Evidence |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 22 July 2025 | Initial release under the CMC security program launched in January 2025. | IT Infrastructure Manager | Chief Information Officer (CIO) |
| 1.1 | 7 April 2026 | Updated after the February 2026 ransomware tabletop exercise (EX-2026-01) and the May 2026 DR test. | IT Infrastructure Manager | Chief Information Officer (CIO) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This form confirms that a system has been restored, its integrity verified, and that it is approved for return to normal operation, and records the end of recovery (RC.RP-04 to RC.RP-06).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This form is used by the units and roles named in its parent document (RC-PLN-002) and covers the activities that document defines.

## 4.3 Form Fields

Requirement: List every field the requester or approver must complete, with a clear description, so the form is complete and auditable.

| No. | Field | Description | Entry |
| --- | --- | --- | --- |
| 1 | Incident or test reference | INC or DR ID. | DR-2026-01 |
| 2 | System restored | System and environment. | HIS production at Nonthaburi DR site |
| 3 | Restore point used | Date, time, copy type. | 16 May 2026 23:56, replicated copy |
| 4 | Integrity checks completed | Malware scan, baseline, monitoring enabled. | EDR scan clean; configuration compliance 100%; logs flowing to MSSP |
| 5 | Functional validation by owner | Tests performed and result. | Ward 5A and 6B super-users completed admission, order, and medication checks; passed |
| 6 | Data loss (actual vs RPO) | Measured gap. | 4 minutes vs RPO 15 minutes |
| 7 | Residual issues | Known issues and owners. | DNS alias change manual (action raised) |
| 8 | End of recovery declared | Date, time, by whom. | 17 May 2026 05:40 by IT Infrastructure Manager; failback completed 18 May |

## 4.4 Approval and Sign-off

Requirement: Record who reviewed and approved the form, with name, date, and signature or electronic approval.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Owner |  |  |  |
| Security Manager |  |  |  |
| IT Infrastructure Manager |  |  |  |

# 5. Part B: Best Practice

Require security sign-off before returning systems after a cyber incident.

## Common Mistakes to Avoid

Users are reconnected before integrity checks, allowing re-infection.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | RC.RP-04: Critical mission functions and cybersecurity risk management are considered to establish post-incident operational norms RC.RP-05: The integrity of restored assets is verified, systems and services are restored, and normal operating status is confirmed RC.RP-06: The end of incident recovery is declared based on criteria, and incident-related documentation is completed |
| --- | --- |
| ISO/IEC 27001:2022 | Annex A.5.26 |
| NIST SP 800-53 Rev. 5 | CP-10, IR-4 |
| Legal, Regulatory, and Other References | NIST SP 800-61 Rev. 3 |
| Parent Documents | RC-PLN-002: IT Disaster Recovery Plan (DRP) |
| Child Documents | None |