Chaophraya Medical Center (CMC)

# IT Disaster Recovery Plan (DRP)

RC-PLN-002  |  Plan  |  Incident Recovery Plan Execution (RC.RP)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | RC-PLN-002 |
| --- | --- |
| Title | IT Disaster Recovery Plan (DRP) |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | IT Infrastructure Manager |
| Approver | Chief Information Officer (CIO) |
| Effective Date | 1 September 2026 |
| Review Cycle | Annual |
| Next Review | 1 September 2027 |

# 2. Document Profile

| Tier | Tier 3: Procedure, Plan, Playbook, and Guideline |
| --- | --- |
| Document Type | Plan |
| CSF Function | Recover (RC) |
| CSF Category | Incident Recovery Plan Execution (RC.RP) |
| Level | Expected |
| Trigger | CII |
| Basis | ISO/IEC 27001:2022 Annex A 5.30; supports CRC Notification on CII duties 2024 [VERIFY] |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Technology, Legal and Regulatory, Resilience |
| Package | Essential |
| Level for CMC | Expected (high priority for CII) (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 1 June 2025 | Initial release under the CMC security program launched in January 2025. | IT Infrastructure Manager | Chief Information Officer (CIO) |
| 1.1 | 1 September 2026 | Updated in May 2026 after DR-2026-01; HIS failover measured at 2 hours 50 minutes and the LIS license server step added. | IT Infrastructure Manager | Chief Information Officer (CIO) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This plan sets how IT restores critical systems after a disaster or cyber incident: recovery order, strategies, teams, and verification, so systems return within RTO and RPO (RC.RP-01 to RC.RP-05).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This plan applies to all units and personnel who perform or support the activities described below, including third parties acting on behalf of Chaophraya Medical Center (CMC).

## 4.3 Recovery Order and Strategy

Requirement: List systems in recovery order with strategy, RTO, and RPO.

Sample content

| Order | System | Strategy | RTO | RPO |
| --- | --- | --- | --- | --- |
| 1 | Core network and firewalls (both hospitals) | Redundant pairs; configs in offline vault | 2 hours | Not applicable |
| 2 | Active Directory and Entra ID | Restore domain controller from immutable backup; clean rebuild if compromised | 4 hours | 24 hours |
| 3 | HIS | Fail over to Nonthaburi DR site (replicated) or restore from immutable backup | 4 hours | 15 minutes |
| 4 | LIS and PACS | Restore at DR site; modalities buffer locally | 8 hours | 1 hour |
| 5 | ERP (private cloud) | Provider recovery per contract | 24 hours | 4 hours |
| 6 | Microsoft 365 | Cloud service; third-party backup for mailboxes | 8 hours | 24 hours |

## 4.4 Recovery Steps and Verification

Requirement: Describe the recovery sequence and checks (RC.RP-03, RC.RP-05).

Sample content

Confirm recovery is authorized and criteria in RS-PLN-001 are met (for cyber incidents).

Select restore points and verify backup integrity before use (RC.RP-03).

Restore systems in order using runbooks (RC-PRC-001).

Verify integrity: malware scan, configuration check against baseline, monitoring re-enabled.

System owner validates function and data; sign RC-FRM-001 (RC.RP-05).

Return users in a controlled way and monitor closely for re-compromise.

## 4.5 Records Produced

Requirement: List the forms, records, and registers this process produces and where they are kept.

Sample content

RC-FRM-001: Recovery Completion and Sign-off Form

Records are retained according to the Data Retention and Disposal Standard (PR-STD-007).

# 5. Part B: Best Practice

Recover identity and network first; nothing else works without them.

Keep DR documentation and credentials available offline.

## Common Mistakes to Avoid

DR plan assumes a clean environment and has no steps for ransomware where backups and identity may be compromised.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | RC.RP-01: The recovery portion of the incident response plan is executed once initiated RC.RP-02: Recovery actions are selected, scoped, prioritized, and performed RC.RP-03: The integrity of backups and other restoration assets is verified before using them for restoration RC.RP-05: The integrity of restored assets is verified, systems and services are restored, and normal operating status is confirmed |
| --- | --- |
| ISO/IEC 27001:2022 | Annex A.5.30, Annex A.8.14 |
| NIST SP 800-53 Rev. 5 | CP-2, CP-10 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Annex A 5.30; supports CRC Notification on CII duties 2024 [VERIFY] |
| Parent Documents | RC-PLN-001: Business Continuity Plan (BCP) |
| Child Documents | RC-PRC-001: System Recovery Runbook Template RC-FRM-001: Recovery Completion and Sign-off Form |