Chaophraya Medical Center (CMC)

# System Recovery Runbook Template

RC-PRC-001  |  Procedure  |  Incident Recovery Plan Execution (RC.RP)

About This Sample: This sample shows how Chaophraya Medical Center (CMC), a fictional private hospital group in Thailand, applies the template. CMC operates two hospitals with about 300 beds, 1,200 staff, and an IT team of 25. CMC is designated Critical Information Infrastructure (CII) in the public health sector and processes sensitive health data under the PDPA. All names, systems, vendors, and figures are fictional.

# 1. Document Control

| Document ID | RC-PRC-001 |
| --- | --- |
| Title | System Recovery Runbook Template |
| Version | 1.1 |
| Status | Approved |
| Classification | Internal |
| Document Owner | IT Infrastructure Manager |
| Approver | Chief Information Officer (CIO) |
| Effective Date | 12 May 2026 |
| Review Cycle | Annual and after each test |
| Next Review | 12 May 2027 |

# 2. Document Profile

| Tier | Tier 3: Procedure, Plan, Playbook, and Guideline |
| --- | --- |
| Document Type | Procedure |
| CSF Function | Recover (RC) |
| CSF Category | Incident Recovery Plan Execution (RC.RP) |
| Level | Expected |
| Trigger | All |
| Basis | ISO/IEC 27001:2022 Annex A 5.37 |
| ISO/IEC 27002 theme and tags | Organizational (A.5); tags: Technology, Resilience |
| Package | Core |
| Level for CMC | Expected (CMC triggers: PDPA, CII, Computer Crime Act service provider; ISO/IEC 27001 certification targeted for 2027) |

# 3. Revision History

| Version | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 8 April 2025 | Initial release under the CMC security program launched in January 2025. | IT Infrastructure Manager | Chief Information Officer (CIO) |
| 1.1 | 12 May 2026 | Updated after the February 2026 ransomware tabletop exercise (EX-2026-01) and the May 2026 DR test. | IT Infrastructure Manager | Chief Information Officer (CIO) |

# 4. Part A: Requirement Fields

## 4.1 Purpose

Requirement: State why the document exists and the outcome it supports.

Sample content

This runbook template gives system-specific, step-by-step recovery instructions that a trained engineer can follow under pressure (RC.RP-02, RC.RP-03, RC.RP-05).

## 4.2 Scope

Requirement: Define the units, people, systems, locations, and third parties covered, and state any exclusions.

Sample content

This procedure applies to all units and personnel who perform or support the activities described below, including third parties acting on behalf of Chaophraya Medical Center (CMC).

## 4.3 Runbook Header

Requirement: Record the system, dependencies, and objectives.

Sample content

| Item | Content (HIS runbook) |
| --- | --- |
| System and owner | HIS; CIO with Medical Director |
| RTO and RPO | 4 hours; 15 minutes |
| Dependencies | Core network, Active Directory, DNS, database cluster, interface engine |
| Backup location | Immutable repository at Riverside; replica at Nonthaburi DR site; weekly offline copy |
| Credentials | PAM vault entries HIS-DB-ADM and HIS-APP-ADM; sealed break-glass envelope |
| Vendor support | HIS Vendor A critical line (RS-REG-002) |

## 4.4 Recovery Steps

Requirement: Write numbered steps with expected results and checks.

Sample content

| Step | Action | Expected result | Check |
| --- | --- | --- | --- |
| 1 | Confirm network, AD, and DNS are up at the DR site | Domain logon works | Test account logon |
| 2 | Select restore point; verify checksum and scan in isolated network | Clean restore point | Security Engineer sign-off |
| 3 | Restore or promote the HIS database replica | Database online, consistent | Database integrity check |
| 4 | Start HIS application servers; update DNS alias | Application responds | Login page loads |
| 5 | Start the interface engine; replay queued messages | PACS and LIS orders flow | Test order end to end |
| 6 | Clinical validation with super-users on two wards | Patient records correct | HIS analyst checklist |
| 7 | Release to users; monitor for 24 hours | Normal operation | MSSP heightened monitoring |

## 4.5 Records Produced

Requirement: List the forms, records, and registers this process produces and where they are kept.

Sample content

Records produced under this document are retained according to the Data Retention and Disposal Standard (PR-STD-007).

# 5. Part B: Best Practice

Have someone other than the author run the runbook in tests.

Include screenshots and exact commands for complex steps.

## Common Mistakes to Avoid

Runbooks that say 'restore the server' without the steps, credentials, or order.

# 6. Annex: Traceability and Related Documents

| NIST CSF 2.0 Subcategories | RC.RP-02: Recovery actions are selected, scoped, prioritized, and performed RC.RP-03: The integrity of backups and other restoration assets is verified before using them for restoration RC.RP-05: The integrity of restored assets is verified, systems and services are restored, and normal operating status is confirmed |
| --- | --- |
| ISO/IEC 27001:2022 | Annex A.5.30, Annex A.5.37 |
| NIST SP 800-53 Rev. 5 | CP-10 |
| Legal, Regulatory, and Other References | ISO/IEC 27001:2022 Annex A 5.37 |
| Parent Documents | RC-PLN-002: IT Disaster Recovery Plan (DRP) |
| Child Documents | None |